Scope Management

# Project Scope

## Project Objectives

The project delivers an interactive machine-learning web application that classifies communication content (emails, messages, or files) as harmful (spam/malware) or safe and provides data visualizations that help users understand the dataset and the model's behavior. It demonstrates a complete machine-learning solution to a real cybersecurity problem across three project phases: project management planning, model implementation, and web-application development.

## Deliverables

- A labeled, documented dataset suitable for spam/malware classification.

- A trained and evaluated classification model (harmful vs. safe).

- A dynamic website where users submit input and receive a classification response.

- Data-visualization features explaining the dataset and model performance.

- Project-management artefacts: project management plan, WBS and WBS dictionary, Gantt chart, risk register and plan, monitor/control plan, closure plan, UI/UX prototype, weekly meeting minutes, and contribution form.

## In-Scope

- Topic and dataset: Selecting the spam/malware topic and sourcing a suitable, publicly available labeled dataset (emails, messages, or files) with documented size, class balance, and licensing.

- Data analysis and ML classification: Exploratory analysis, preprocessing, training and comparing classification models, and evaluating them with metrics suited to imbalanced security data.

- Feature extraction: Deriving text-pattern features (TF-IDF/n-grams, keywords, URLs, message length, uppercase ratio) and, where a file dataset is used, file-property features (size, extension, header signatures, entropy).

- Web application: A site where users submit a message or file and receive a harmful/safe prediction with a confidence indicator.

- Data visualization: Charts for the dataset (class distribution, top predictive terms) and the model (confusion matrix, metric comparison).

- Design and management: UI/UX prototype following usability principles, plus all project-management deliverables.

## Out-of-Scope

- Real-time interception of live email/message/network traffic requires fulltime online servers and capable devices; only manually submitted inputs are processed.

- Production deployment or handling of real user data on a scale.

- Continuous or online retraining in production process: the model is trained once on the chosen dataset.

- Automated remediation (spam removal, quarantining, sender blocking) the system detects and reports only.

## Acceptance Criteria

- The model classifies inputs as harmful/safe with performance reported via precision, recall, F1-score and a confusion matrix.

- The web application accepts an input and returns a correctly formatted prediction with a confidence indicator.

- At least one dataset visualization and one model-performance visualization are presented and interpretable.

- Documentation meets the unit's format, length (≥800 words), and Harvard-citation requirements.

## Constraints and Assumptions

Constraints: Assignment 1 due 11 October (Week 4); Harvard citation style; Turnitin similarity screening; generative AI must not be used to produce submitted materials.

Assumptions: A suitable public-labeled dataset is lawfully available; team members have or can acquire the required ML and web-development skills; weekly meetings are held and noted (minuted).

# Work Breakdown Structure (WBS)

| WBS ID | Work Package |
| --- | --- |
| 1.0 | Project Management & Planning |
| 1.1 | Confirm topic and problem statement |
| 1.2 | Define scope, objectives, and acceptance criteria |
| 1.3 | Develop WBS and WBS dictionary |
| 1.4 | Build Gantt chart / development schedule |
| 1.5 | Create risk register and mitigation plan |
| 1.6 | Define monitor/control and closure plans |
| 1.7 | Set up repository and environment |
| 2.0 | Data Acquisition & Preparation |
| 2.1 | Identify and evaluate candidate datasets |
| 2.2 | Select dataset and document provenance |
| 2.3 | Exploratory data analysis |
| 2.4 | Clean, deduplicate, and normalize data |
| 2.5 | Encode labels and split train/validation/test |
| 3.0 | Feature Engineering & Modeling |
| 3.1 | Extract text/file features |
| 3.2 | Fit vectorizer on training data |
| 3.3 | Train baseline model |
| 3.4 | Train and tune candidate models |
| 3.5 | Select best model |
| 3.6 | Evaluation on test set |
| 3.7 | Serialize model and vectorizer |
| 4.0 | Visualization |
| 4.1 | Dataset visualizations |
| 4.2 | Model-performance visualizations |
| 5.0 | Design & Prototype |
| 5.1 | Design UI/UX wireframes |
| 5.2 | Document usability principles |
| 5.3 | Team review of prototype |
| 6.0 | Web Application |
| 6.1 | Build front-end |
| 6.2 | Build back-end / model serving |
| 6.3 | Integrate visualizations |
| 6.4 | Test application |
| 7.0 | Documentation & Closure |
| 7.1 | Write report |
| 7.2 | Maintain weekly meeting minutes |
| 7.3 | Complete contribution form |
| 7.4 | Final review and submission |

# WBS Dictionary

| WBS ID | Work Package | Description | Key Deliverable | Acceptance Criterion |
| --- | --- | --- | --- | --- |
| 1.1 | Topic & problem statement | Confirm spam/malware topic; state the cybersecurity problem and target users | Problem statement | Clear, scoped statement approved by team |
| 1.2 | Scope definition | Define objectives, in/out-of-scope, acceptance criteria, constraints, assumptions | Scope statement | All scope elements documented |
| 1.3 | WBS & dictionary | Decompose project into numbered work packages with definitions | WBS + dictionary | Every package defined with a deliverable |
| 1.4 | Schedule | Sequence tasks with durations and dependencies | Gantt chart | Critical path identified |
| 1.5 | Risk management | Identify risks, likelihood, impact, mitigation | Risk register | Key risks have mitigation owners |
| 1.6 | Monitor/control & closure | Define change-control and acceptance/closure criteria | Control + closure plans | Processes documented |
| 1.7 | Environment setup | Create repo, folder structure, dependencies | Configured repo | Runs in a clean environment |
| 2.1 | Dataset search | Identify and compare candidate labeled datasets | Candidate shortlist | ≥2 candidates assessed |
| 2.2 | Dataset selection | Choose dataset; record source, size, balance, license | Dataset spec sheet | Provenance documented |
| 2.3 | EDA | Analyze class balance, text statistics, quality issues | EDA summary + charts | Findings recorded |
| 2.4 | Data cleaning | Clean, deduplicate, normalize, tokenize | Cleaned dataset | Reproducible pipeline |
| 2.5 | Split & encode | Encode labels; stratified train/val/test split | Split datasets | Class balance preserved; seed fixed |
| 3.1 | Feature extraction | Derive text/file features | Feature matrix | Features documented and justified |
| 3.2 | Vectorizer fit | Fit TF-IDF on training data only | Fitted vectorizer | No data leakage |
| 3.3 | Baseline model | Train a simple reference classifier | Baseline metrics | Baseline recorded |
| 3.4 | Model training | Train/tune candidate models with cross-validation | Trained models + logs | Hyperparameters tuned |
| 3.5 | Model selection | Compare and select best model | Selection rationale | Choice justified on validation results |
| 3.6 | Evaluation | Test best model; report precision/recall/F1/confusion matrix | Evaluation report | Metrics reported on held-out test set |
| 3.7 | Serialization | Save model and vectorizer for the app | Model artefacts | App can load and predict |
| 4.1 | Dataset visuals | Build class distribution and top-term charts | Dataset charts | Readable by non-technical users |
| 4.2 | Model visuals | Build confusion matrix and metric comparison | Model charts | Accurately reflect results |
| 5.1 | UI/UX wireframes | Design interface (sketches/Figma) | Prototype | Covers input, result, visuals |
| 5.2 | Usability Write-up | Explain how design meets usability principles | Usability section | Principles mapped to design choices |
| 5.3 | Prototype review | Team reviews and refines prototype | Reviewed prototype | Feedback incorporated |
| 6.1 | Front-end | Build input form and result display | Front-end UI | Accepts input, shows result |
| 6.2 | Back-end | Load model, run pipeline, return prediction | Prediction endpoint | Correct predictions returned |
| 6.3 | Visualization integration | Embed charts in the app | Integrated visuals | Charts display in app |
| 6.4 | Testing | Functional, edge-case, and usability testing | Test log | Key cases pass |
| 7.1 | Report | Write ≥800-word report with Harvard citations | Final report | Meets rubric and format rules |
| 7.2 | Meeting minutes | Record weekly team meetings | Minutes set | One per week from inception |
| 7.3 | Contribution form | Complete and co-sign contribution form | Signed form | All members sign |
| 7.4 | Submission | Final review against rubric; submit | Submitted package | Correct naming, on time |